## NWL – Planned Road Closures

Dunstanburgh Road (all of):

Main works:

Road closure required:

Start:	13th Sept 2010.

Finish:	 2nd Nov 2010.

Intermittent  deliveries where we will need to close the road will run up until 28th Feb 2011.

West End (from junc. Of Dunstanburgh Road to junc. Of Norwell  Brow):

Two way temp. traffic signals required:

Start:	20th Oct 2010.

Finish:	 22nd Nov 2010.

West End (from junc. Of Norwell Brow to outside Craster Sewerage Treatment Works):

Two way temp. traffic signals required:

Start:	13th Sept 2010.

Finish:	 23rd Dec 2010.

West End (from outside Craster Sewerage Treatment Works to junc. Smithy Court):

Two way temp. traffic signals required:

Start:	9th Aug 2010.

Finish:	 17th June 2011.

Compound location for the duration of the project is north of the Craster Sewerage Works.